# 04 — Implementation Roadmap

This document converts the Target Architecture (03_TARGET_ARCHITECTURE.md) into a phased execution plan. It is a sequence of atomic, verifiable steps that an engineer (or an AI agent) can execute one at a time.

Enforcement Principle: ONE thing at a time. Every step must be verifiable in isolation. No step depends on assumptions from a step that has not yet been run and verified.

## 1. Roadmap Overview

- Total number of phases: 10 (Phase 0 through Phase 9)

- Total number of atomic steps: 32

- Estimated wall-clock effort: ~14 hours of focused engineer time.

- Critical Path: Phase 1 (Model Tier Split) and Phase 2 (Specificity Guardrails) must succeed before any orchestration (Phase 4) or deployment (Phases 5-8) begins. If the core logic cannot produce specific, anomaly-based outputs on the deep tier, the rest of the pipeline is moot.

## 2. Phase 0 — Preserve and Prepare

Goal: Secure the existing data and clean the workspace for the new architecture.

- Step 0.1: Backup data/intel.db to intel.db.bak.YYYYMMDD (with today’s datestamp) to ensure the 1,548 raw items are safe.

- Step 0.2: Confirm all HANDOFF docs (01-05) exist on disk. Run Test-Path on each.

- Step 0.3: Archive legacy brief files. Move ANTIGRAVITY_BRIEF_*.md to D:\Start\_archive\.

- Step 0.4: Clean up legacy code. Delete mcp_server.py, miners/g2_miner.py, miners/producthunt_miner.py, extractors/gap_synthesizer.py, and wipe_extracted.py.

- Step 0.5: Move root .docx living references (Sahil_Goel_Insights.docx, Sahil_Goel_Transcript.docx) into Market_Intelligence_Vault\01_Foundations\. Delete Market_Intelligence_Engine_Architecture.docx.

## 3. Phase 1 — Model Tier Split

Goal: Fix the single highest-leverage failure point by routing synthesis to the deep tier.

- Step 1.1: Modify src/key_manager.py. Add the model_tier: Literal['fast','deep'] parameter with the exact provider cascades specified in Doc 03, Section 4. Add per-call logging showing tier + provider.

- Step 1.2: Modify src/extractors/idea_ranker.py. Hardcode tier='deep' on every LLM call.

- Step 1.3: Verify Phase 1. Run ONLY python main.py rank. Confirm via logs that no deep-tier calls landed on Groq, Cerebras, or Gemini Flash. Read the output. If it contains invented SaaS names (e.g. AgentSphere), Phase 1 has failed (but the wiring succeeded), and Phase 2 becomes urgent.

Do NOT proceed to Phase 2 until Phase 1 verification passes or the user explicitly confirms the results.

## 4. Phase 2 — Specificity Guardrails

Goal: Enforce Principle 2 by blocking abstract summaries.

- Step 2.1: Modify src/extractors/pain_extractor.py. Add a Pydantic validator to the extraction schema that rejects the output if it contains generic buckets (like “cost issues”) without at least one preserved proper noun or specific $ amount matching the source chunk.

- Step 2.2: Modify src/extractors/idea_ranker.py. Replace the startup-idea schema with the Anomaly Digest Schema. Must include: repeated proper nouns (3+), specific $ amounts, and verbatim quotes with URLs.

- Step 2.3: End-to-end extraction verify. Run python main.py extract --re-extract, then python main.py cluster --recluster, then python main.py rank. Assert that the output meets Principle 2 (No invented names, specific quotes preserved).

## 5. Phase 3 — Budget Manager + Rate-Limit Halt

Goal: Enforce Principle 4 (Graceful degrade).

- Step 3.1: Create src/orchestration/budget_manager.py. Define the BudgetManager class with in-memory tpd_used and rpm_used tracking dictionaries.

- Step 3.2: Wire budget_manager.py into key_manager.py. Implement the cascade fallback logic, raising RateLimitHalt when all tier providers are exhausted.

- Step 3.3: Implement halt-and-resume orchestration in main.py. Catch RateLimitHalt, save queue state to disk, and verify by injecting a fake 429 response to assert the pipeline halts and prints the resume CLI verb.

## 6. Phase 4 — Multi-Agent Orchestration

Goal: Introduce the Master, Scout, and Copywriter agents.

- Step 4.1: Build src/agents/scout_agent.py. Implement the human go/no-go prompt (Google Trends check).

- Step 4.2: Build src/agents/master_agent.py. Implement dispatch logic to miners based on user input.

- Step 4.3: Build src/agents/copywriter_agent.py. Implement the marketing brief generation logic using the Anomaly Digest. Wire all three into main.py CLI verbs.

## 7. Phase 5 — Local Runtime (llama.cpp)

Goal: Establish the absolute fallback tier.

- Step 5.1: Install llama.cpp locally on Windows 11 using precompiled binaries.

- Step 5.2: Download Gemma 3n E4B GGUF model via huggingface-cli.

- Step 5.3: Spin up llama-server. Register http://localhost:8080/v1 as the final fallback in the Fast Tier cascade in key_manager.py. Verify by triggering a fallback condition.

## 8. Phase 6 — Semantic Search Layer

Goal: Enable Datasette UI auditing.

- Step 6.1: Install sqlite-vec and sentence-transformers via pip.

- Step 6.2: Update src/storage/db.py to initialize sqlite-vec extensions and create the raw_item_embeddings virtual table.

- Step 6.3: Build embedding backfill script and add python main.py search verb. Verify by querying for a specific semantic string.

## 9. Phase 7 — India Geo Expansion

Goal: Expand target data sources.

- Step 7.1: Execute Database migration. ALTER TABLE raw_items ADD COLUMN geo TEXT; (Backfill existing with ‘US’).

- Step 7.2: Create src/miners/india_miner.py implementing scrapers for r/IndianEntrepreneur and Jina API for IndiaMART.

- Step 7.3: Update Master Agent and scan_verticals.py to accept --geo IN arguments and filter clusters geographically.

## 10. Phase 8 — Dual Output Rendering

Goal: Enforce Principle 5 (Dual output).

- Step 8.1: Install python-docx and update vault_exporter.py imports.

- Step 8.2: Implement .docx generation routines for the Startup Dossier output shape.

- Step 8.3: Implement .docx generation routines for the Marketing Brief output shape. Write both to Market_Intelligence_Vault\06_Market_Scans\ with date-stamped filenames.

## 11. Phase 9 — Handoff Verification

Goal: Prove success.

- Step 9.1: Execute python main.py scout "Toll fraud in Indian logistics". Verify Trend check pauses for human input.

- Step 9.2: Execute full run. Confirm gracefully degrades (no silent errors) and produces 2 output shapes.

- Step 9.3: Founder reviews the final dossier. Must meet all 5 criteria in Doc 01, Section 5.

## 12. Failure Protocol

When a step fails verification: 1. Rollback: Revert the git commit for that specific atomic step. 2. Diagnose: Do not guess. Inspect the specific Pydantic validation error, the exact rate limit header, or the SQLite exception. 3. Halt: Do not proceed to the next step. 4. No Parallel Work: Do not attempt to fix a Phase 4 issue while Phase 2 is broken. Fix the blocker first.

## 13. Brief Templates (For Antigravity)

These briefs are designed to be copy-pasted directly into Antigravity one by one.

### BRIEF FOR ANTIGRAVITY — Phase 0 Step 1

Task: Backup the database. Exact commands: Copy-Item D:\Start\project\data\intel.db -Destination D:\Start\project\data\intel.db.bak.$(Get-Date -Format 'yyyyMMdd') Verification: Test-Path D:\Start\project\data\intel.db.bak.* must return True. Do-not-touch list: Do not modify any python files. Report format: Provide the terminal output of the verification command.

### BRIEF FOR ANTIGRAVITY — Phase 0 Step 2

Task: Verify HANDOFF docs. Exact commands: Run Test-Path on 01_VISION_AND_PRINCIPLES.md, 02_CURRENT_STATE_AUDIT.md, 03_TARGET_ARCHITECTURE.md, 04_IMPLEMENTATION_ROADMAP.md. Verification: All must output True. Do-not-touch list: Do not modify any markdown files. Report format: Provide the terminal output.

### BRIEF FOR ANTIGRAVITY — Phase 0 Step 3

Task: Archive historical briefs. Exact commands: mkdir D:\Start\_archive; Move-Item D:\Start\ANTIGRAVITY_BRIEF_*.md -Destination D:\Start\_archive\ Verification: Confirm the archive folder contains the files. Do-not-touch list: Do not modify any code. Report format: Provide the terminal output of ls D:\Start\_archive\.

### BRIEF FOR ANTIGRAVITY — Phase 0 Step 4

Task: Delete legacy codebase files. Exact commands: Delete D:\Start\project\mcp_server.py, D:\Start\project\src\miners\g2_miner.py, D:\Start\project\src\miners\producthunt_miner.py, D:\Start\project\src\extractors\gap_synthesizer.py, and D:\Start\project\wipe_extracted.py. Verification: Run Test-Path on each to ensure they return False. Do-not-touch list: Do not delete reddit_miner.py or any database files. Report format: Output git status showing deleted files.

### BRIEF FOR ANTIGRAVITY — Phase 0 Step 5

Task: Move living references, delete stale architecture doc. Exact commands: Move Sahil_Goel_Insights.docx and Sahil_Goel_Transcript.docx to D:\Start\Market_Intelligence_Vault\01_Foundations\. Delete D:\Start\Market_Intelligence_Engine_Architecture.docx. Verification: Run Test-Path on the new destinations. Do-not-touch list: Do not touch the vault’s markdown notes. Report format: Terminal output of verification.

### BRIEF FOR ANTIGRAVITY — Phase 1 Step 1

Task: Implement Model Tier Split in KeyManager. Files to modify: D:\Start\project\src\key_manager.py Actions: Add model_tier: Literal['fast','deep']='fast' to the generation functions. Implement the cascade: Fast = Groq 70B -> Cerebras -> Gemini Flash. Deep = Gemini Pro -> GitHub GPT-4o -> OpenRouter Claude. Add a print/log statement on every call showing which tier + provider fielded it. Verification: Run python -c "import src.key_manager" to check for syntax errors. Do-not-touch list: Do not touch the database logic. Report format: Output the diff of key_manager.py.

### BRIEF FOR ANTIGRAVITY — Phase 1 Step 2

Task: Route Idea Ranker to Deep Tier. Files to modify: D:\Start\project\src\extractors\idea_ranker.py Actions: Find every LLM generation call in the file. Add the tier='deep' argument. Verification: Ensure all tests or syntax checks pass. Do-not-touch list: Do not rewrite the ranking logic yet. Report format: Output the diff of idea_ranker.py.

### BRIEF FOR ANTIGRAVITY — Phase 1 Step 3

Task: Verify Tier Routing. Actions: Run python main.py rank. Verification: Read the terminal output. Assert that the logs from key_manager explicitly say [DEEP] and route to Gemini Pro / GPT-4o. If they say [FAST] or route to Groq, fail. Do-not-touch list: Do not touch code, just execute and read. Report format: Paste the raw terminal output of the rank command. Stop and await human verification.

### BRIEF FOR ANTIGRAVITY — Phase 2 Step 1

Task: Specificity Guardrails in Extractor. Files to modify: D:\Start\project\src\extractors\pain_extractor.py Actions: Update the Pydantic schema for PainPoint to include @model_validator(mode='after'). The validator must fail if proper_nouns_preserved is empty AND wtp_evidence lacks a specific $ amount, while summary contains generic words (“cost”, “pricing”). Verification: Run pytest tests/test_extraction_pipeline.py (or write a quick unit test if it doesn’t exist) to assert generic buckets throw a ValidationError. Do-not-touch list: Do not touch miners. Report format: Show the test output.

### BRIEF FOR ANTIGRAVITY — Phase 2 Step 2

Task: Anomaly Digest in Ranker. Files to modify: D:\Start\project\src\extractors\idea_ranker.py Actions: Replace the StartupIdea Pydantic output schema with an AnomalyDigest schema (requires repeated_proper_nouns, specific_dollar_amounts, verbatim_quotes_with_urls). Rewrite the system prompt to explicitly forbid inventing SaaS names. Verification: Syntax check the file. Do-not-touch list: Do not touch cluster.py. Report format: Output the diff.

### BRIEF FOR ANTIGRAVITY — Phase 2 Step 3

Task: End-to-End Extraction Verification. Actions: Run python main.py extract --re-extract, then python main.py cluster --recluster, then python main.py rank. Verification: Inspect the generated database rows or terminal output. Confirm no “AgentSphere” names exist. Do-not-touch list: Do not fetch new data. Report format: Output the final digested ideas.

### BRIEF FOR ANTIGRAVITY — Phase 3 Step 1

Task: Build BudgetManager state trackers. Files to modify: D:\Start\project\src\orchestration\budget_manager.py (NEW) Actions: Define BudgetManager class with dictionaries tracking tpd_used and rpm_used. Verification: Import the class in python to ensure no syntax errors. Do-not-touch list: Do not wire into key_manager.py yet. Report format: Provide file contents.

### BRIEF FOR ANTIGRAVITY — Phase 3 Step 2

Task: Wire BudgetManager into cascades. Files to modify: D:\Start\project\src\key_manager.py Actions: Wire budget_manager into cascade logic. Raise RateLimitHalt when limits hit. Verification: Run mock call loop. Do-not-touch list: Do not modify main.py. Report format: Diff output.

### BRIEF FOR ANTIGRAVITY — Phase 3 Step 3

Task: Orchestrate Halt and Resume. Files to modify: D:\Start\project\main.py Actions: Catch RateLimitHalt, write state queue to data/verify_last.json, and print --resume instructions. Verification: Inject a fake 429 response during a dummy run. Confirm halt and resume printout. Do-not-touch list: Do not touch budget_manager.py. Report format: Terminal output of the simulated crash.

### BRIEF FOR ANTIGRAVITY — Phase 4 Step 1

Task: Build Scout Agent. Files to modify: D:\Start\project\src\agents\scout_agent.py (NEW) Actions: Create agent to query pytrends and print Proceed? [Y/n]. Verification: Run standalone script. Do-not-touch list: Do not wire to main. Report format: Output execution log.

### BRIEF FOR ANTIGRAVITY — Phase 4 Step 2

Task: Build Master Agent. Files to modify: D:\Start\project\src\agents\master_agent.py (NEW) Actions: Build dispatcher converting user prompts into search vectors for miners. Verification: Syntax check. Do-not-touch list: Do not touch miners. Report format: File dump.

### BRIEF FOR ANTIGRAVITY — Phase 4 Step 3

Task: Build Copywriter Agent & CLI verbs. Files to modify: D:\Start\project\src\agents\copywriter_agent.py (NEW), D:\Start\project\main.py Actions: Build agent for Marketing Briefs. Wire Scout, Master, Copywriter into main.py command line arguments. Verification: Run python main.py --help and verify new verbs exist. Do-not-touch list: Do not modify DB. Report format: Output of help command.

### BRIEF FOR ANTIGRAVITY — Phase 5 Step 1

Task: Install llama.cpp local environment. Exact commands: Download precompiled binary for Windows. Verification: Run ./llama-server.exe --version. Do-not-touch list: Do not write python code. Report format: Output version string.

### BRIEF FOR ANTIGRAVITY — Phase 5 Step 2

Task: Download Gemma 3n E4B. Exact commands: huggingface-cli download ... Verification: Test-Path on the .gguf file. Do-not-touch list: Do not start server yet. Report format: Output file size.

### BRIEF FOR ANTIGRAVITY — Phase 5 Step 3

Task: Wire llama-server into KeyManager. Files to modify: D:\Start\project\src\key_manager.py Actions: Add http://localhost:8080/v1 to the end of the fast cascade. Verification: Synthetically exhaust all fast tier APIs and verify local fallback triggers. Do-not-touch list: Do not touch deep tier. Report format: Log output of local fallback firing.

### BRIEF FOR ANTIGRAVITY — Phase 6 Step 1

Task: Install sqlite-vec. Exact commands: pip install sqlite-vec sentence-transformers Verification: pip show sqlite-vec. Do-not-touch list: Do not touch db.py. Report format: Pip output.

### BRIEF FOR ANTIGRAVITY — Phase 6 Step 2

Task: DB Schema for Embeddings. Files to modify: D:\Start\project\src\storage\db.py Actions: Initialize sqlite-vec connection and create raw_item_embeddings table. Verification: Run SELECT vec_version(); in sqlite3. Do-not-touch list: Do not touch existing tables. Report format: Output of SQL version string.

### BRIEF FOR ANTIGRAVITY — Phase 6 Step 3

Task: Implement Semantic Search CLI. Files to modify: D:\Start\project\main.py Actions: Add a search "<query>" verb to embed query and run vector similarity join. Verification: Run python main.py search "freight pricing". Do-not-touch list: Do not touch extraction. Report format: Output of query result.

### BRIEF FOR ANTIGRAVITY — Phase 7 Step 1

Task: Add Geo Column. Exact commands: Python script executing ALTER TABLE raw_items ADD COLUMN geo TEXT DEFAULT 'US'; Verification: Describe table schema. Do-not-touch list: Do not drop data. Report format: Schema dump.

### BRIEF FOR ANTIGRAVITY — Phase 7 Step 2

Task: Build India Miner. Files to modify: D:\Start\project\src\miners\india_miner.py (NEW) Actions: Implement scrapers for r/IndianEntrepreneur and Jina API. Verification: Run standalone to fetch 5 items. Do-not-touch list: Do not touch US miners. Report format: Output of items.

### BRIEF FOR ANTIGRAVITY — Phase 7 Step 3

Task: Update Geo Routing. Files to modify: D:\Start\project\main.py, D:\Start\project\scan_verticals.py Actions: Add --geo IN argument to command line flow. Update SQL queries to filter by geo. Verification: Syntax check. Do-not-touch list: Do not touch vault exporter. Report format: Diff outputs.

### BRIEF FOR ANTIGRAVITY — Phase 8 Step 1

Task: Install python-docx. Exact commands: pip install python-docx Verification: python -c "import docx" Do-not-touch list: Do not modify exporters yet. Report format: Command output.

### BRIEF FOR ANTIGRAVITY — Phase 8 Step 2

Task: Startup Dossier Docx Export. Files to modify: D:\Start\project\src\exporters\vault_exporter.py Actions: Implement .docx generator for the Anomaly Digest. Write to Market_Intelligence_Vault\06_Market_Scans\. Verification: Run export on existing dummy DB data. Check file creation. Do-not-touch list: Do not modify DB. Report format: Test-Path of file.

### BRIEF FOR ANTIGRAVITY — Phase 8 Step 3

Task: Marketing Brief Docx Export. Files to modify: D:\Start\project\src\exporters\vault_exporter.py Actions: Implement .docx generator for Marketing Briefs. Verification: Run export. Do-not-touch list: Do not modify DB. Report format: Test-Path of file.

### BRIEF FOR ANTIGRAVITY — Phase 9 Step 1

Task: Scout Validation End-to-End. Actions: Run python main.py scout "Toll fraud in Indian logistics". Verification: Ensure it prints Trend Go/No-Go and asks for Proceed. Do-not-touch list: Do not skip manual review. Report format: Terminal interaction log.

### BRIEF FOR ANTIGRAVITY — Phase 9 Step 2

Task: Full Execution End-to-End. Actions: Hit ‘Y’ on scout to initiate the run. Verification: Confirm run completes without silent failure and produces outputs in Vault. Do-not-touch list: Do not interrupt process unless halted. Report format: ls Market_Intelligence_Vault\06_Market_Scans\ showing output files.

### BRIEF FOR ANTIGRAVITY — Phase 9 Step 3

Task: Dossier Review. Actions: None (Human review). Verification: Founder reads dossier. Must meet 5 criteria. Do-not-touch list: NA. Report format: Founder explicit approval.